# Project Planning & Management Document

## 1. Project Overview

Project Title:
360° Interactive Photobooth

Brief Description:
The project aims to create a 360° rotating photobooth where a motor-driven arm captures dynamic videos around the user. The setup combines structure, motion, and lighting to create an engaging recording experience.

## 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Mayuka | Design + Software | Create 3D model, initiate coding, develope and optimize the HTML website interface, handle soldering, work on presentation preparation |
| Diya | Fabrication + Hardware | Led physical building (cardboard structure), make the gun prop, work on buzzer coding, handle and Neo Pixel assembly, work on YouTube video preparation |
| Both Members | Collaboration | planning, iterations on designs, final structure decisions, circuit setup, debugging, concept brainstorming, budget planning, sourcing materials, documentation, and aesthetics |

## 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Finalize idea and plan | Basic concept + rough design | Delayed start |
| Week 1 | Build structure and test motor setup | Initial frame + motor placement | In progress |
| Week 2 | Integrate electronics and LEDs | Wiring + LED testing | Incomplete |
| Week 3 | Test full system functionality | Working rotating photobooth setup | Starting fresh |

Planning was started late, which affected the progress and clarity of goals.

## 4. Weekly Progress Log

### Week 0

- Planned Tasks: Finalize concept, assign roles, create initial design

- Completed Tasks: Basic idea discussion

- Challenges Faced: Late start, lack of structured planning

- Solutions: Informal discussions to move forward

- Next Steps: Begin building quickly

### Week 1

- Planned Tasks: Build structure and set up motor mechanism

- Completed Tasks: Started constructing the photobooth frame

- Challenges Faced:

  - Difficulty deciding materials

  - Structural stability concerns

- Solutions: Continued building with available materials

- Next Steps: Integrate motor system

### Week 2

- Planned Tasks: Add electronics (motor + LEDs)

- Completed Tasks: Began wiring and testing Neo Pixels

- Challenges Faced:

  - Neo Pixels not working properly (only a few functioning)

  - Difficulty in motor mounting

- Solutions: Tried troubleshooting connections and components

- Next Steps: Improve wiring and continue testing

### Week 3

- Planned Tasks: Test full system (rotation + structure)

- Completed Tasks: Partial system testing and evaluation

- Challenges Faced:

  - Structural design was not feasible for the intended setup

  - Motor mounting and stability issues became more evident

- Solutions: Decided to modify the physical design of the project to make it more stable and achievable, while keeping the electronics and code unchanged

- Next Steps: Adapt the structure to better support the existing electronic system without restarting development.